Product Requirements Document

Explainable AI for Diabetic Retinopathy Screening in Rural India

SIH Problem Statement: Explainable AI for Diabetic Retinopathy Screening in Rural India

Document status: Draft v1 — Internal Round prep

Timeline: Internal round — Tuesday  |  External round — ~2 months out

# 1. Background & Problem

India has 77M+ diabetic adults, ~18% of whom develop Diabetic Retinopathy (DR) — a leading cause of preventable blindness. Early screening prevents 90% of vision loss, but rural India has only ~1 ophthalmologist per 100,000 population, making manual mass screening infeasible.

Existing AI screening tools fail in three specific ways:

- Black-box outputs — no clinician-interpretable reasoning

- Insufficient clinical validation rigor

- Fragility on field-quality images from portable fundus cameras

# 2. Goal

Build a MATLAB/Simulink-based DR screening pipeline that is accurate, explainable, robust to field conditions, and operationally deployable at district health-system scale — not just a classifier with high accuracy on clean benchmark images.

# 3. Success Metrics

| Metric | Target |
| --- | --- |
| Sensitivity, referable DR (ICDR Level 2+) | > 90% |
| Specificity, referable DR (ICDR Level 2+) | > 85% |
| Ophthalmologist validation time per case | < 30 seconds |
| Explainability output | Grad-CAM correlated with lesion-level evidence |
| System throughput target | 100,000+ patients/year at district level |
| Benchmark comparison | Integrated pipeline outperforms single-technique baseline |

# 4. Users

- Health worker at rural PHC — captures fundus image, receives quality feedback

- Ophthalmologist — reviews AI-flagged referable cases via explainability report

- District health program planner — uses Simulink simulation output to plan staffing/infra

# 5. Scope

## In scope

- End-to-end MATLAB pipeline: quality gate → segmentation → grading → explainability

- Transfer-learning-based 5-class DR severity classifier

- Simulink system-level throughput/resource simulation

- Validation against public benchmark datasets (IDRiD, APTOS, Messidor)

## Out of scope (for hackathon timeline — noted explicitly, not hidden)

- Full clinical trial / regulatory validation

- Real-time mobile app for health workers (reported as future work)

- Complete, independently-validated detectors for all six segmentation targets — prioritized subset (see Module 2)

# 6. Module Requirements

## Module 1 — Image Quality Assessment & Enhancement

- Score incoming images on focus, illumination, field-of-view

- Apply CLAHE, illumination normalization, denoising to borderline images

- Reject ungradeable images with specific, actionable recapture feedback

- Output: accept / enhance-and-accept / reject decision + quality report

## Module 2 — Retinal Structure Segmentation

- Optic disc and fovea localization (full implementation)

- Vessel segmentation (full implementation, classical CV)

- Microaneurysm detection at near-pixel scale (priority — explicitly demanded by problem statement)

- Exudate segmentation

- Hemorrhage classification

- Neovascularization detection (scoped honestly — heuristic or future-work if time-constrained)

## Module 3 — DR Severity Grading

- 5-class ICDR grading (Level 0–4) via transfer-learned CNN

- Ensemble of 2–3 transfer-learned backbones (e.g., ResNet50, EfficientNet, DenseNet), combined via averaged/voted predictions, to directly demonstrate the integrated pipeline outperforms any single-technique model

- Binary referable/non-referable reframe for sensitivity/specificity reporting

- Rule-based cross-check using the clinical “4-2-1 rule” (>20 hemorrhages in all 4 quadrants, OR venous beading in 2+ quadrants, OR IRMA in 1+ quadrant → Severe NPDR) applied to Module 2’s lesion counts/locations, to flag disagreement with the CNN’s severity output

- Evaluated against held-out test split of public datasets

## Module 4 — Explainability Module

- Grad-CAM attention maps per prediction

- Spatial correlation between Grad-CAM output and Module 2 lesion masks

- Report 4-2-1 rule agreement/disagreement as a second, clinically-grounded interpretability signal alongside Grad-CAM

- Calibrated confidence scores (temperature/Platt scaling)

- Auto-generated annotated report per case, reviewable in <30s

## Module 5 — Simulink Workflow Simulation

- Model patient arrival, quality-gate rejection/recapture loop, AI processing time, multi-doctor review queue

- Parameter sweep (staffing levels, bandwidth caps) to find throughput bottlenecks

- Output: concrete resource-allocation recommendation for 100,000+ patients/year

# 7. Technical Stack

- Image Processing Toolbox, Computer Vision Toolbox, Deep Learning Toolbox, Medical Imaging Toolbox, Statistics and Machine Learning Toolbox, Simulink (SimEvents if available)

- Datasets: IDRiD (priority — Indian population, pixel-level lesion annotations), APTOS 2019, Messidor

- Claude Code + MATLAB MCP Core Server for AI-assisted development

# 8. Milestones

| Milestone | Target |
| --- | --- |
| Solution deck + PRD finalized | Before Tuesday internal round |
| Module 1 (quality gate) working prototype | Week 2 |
| Module 2 (segmentation, priority subset) working | Week 4 |
| Module 3 (classifier) trained + evaluated | Week 6 |
| Module 4 (explainability) integrated | Week 7 |
| Module 5 (Simulink simulation) complete | Week 7–8 |
| End-to-end demo + benchmark comparison | Before external round |

# 9. Risks

| Risk | Mitigation |
| --- | --- |
| Six-target segmentation too broad for timeline | Prioritize optic disc, vessels, microaneurysms; scope rest down honestly |
| GPU-limited training time | Transfer learning with frozen layers; reduced resolution/epochs if needed |
| Simulink .slx merge conflicts across team | Single owner for model file; avoid concurrent edits |
| Live demo failure at venue | Maintain a recorded backup demo |

# 10. Frontend Integration & API Contract

The frontend is a separate React/HTML web app built by another team member. MATLAB does not serve web requests directly, so a thin bridge service sits between the two.

## Architecture

- React frontend — image upload, displays results

- Bridge server (Node.js/Express) — receives the uploaded image, invokes the MATLAB pipeline (via matlab -batch running a wrapper script), waits for completion, returns results as JSON

- MATLAB pipeline — runs headless, writes outputs (enhanced image, segmentation overlays, Grad-CAM heatmap, severity grade, report) to files, which the bridge server serves

## Fixed JSON response contract

This contract is fixed early so the frontend can be built against mock data while the pipeline is still in progress, and the two sides integrate cleanly near the end.

{

"quality_check": {

"status": "accepted | enhanced | rejected",

"reason": "string or null",

"scores": { "focus": 0.0, "illumination": 0.0, "fov": 0.0 }

},

"severity": {

"icdr_level": 0,

"referable": true,

"confidence": 0.0,

"ensemble_agreement": true,

"rule_based_grade": 2

},

"lesions": {

"microaneurysms": 0,

"hemorrhages": 0,

"exudates": 0,

"neovascularization": false

},

"images": {

"enhanced_url": "...",

"segmentation_overlay_url": "...",

"gradcam_url": "..."

},

"report_url": "..."

}

# 11. Team & Ownership

(to be filled in once roles are assigned)